## Slide 1
Q3 Product Roadmap Review
Mobile App • Dashboard • API Modernization
December 15, 2024
Sarah Chen | Mike Rodriguez | Lisa Park | James Wilson | David Kim

## Slide 2
Project Status Overview
Mobile App
Core features complete. Finishing offline sync. Onboarding UX revision in progress.
Target: Jan 15 Beta
Dashboard Redesign
8 critical bugs in data visualization. 5 fixed, 3 remaining by Wednesday.
Target: Dec 30
API Modernization
Phased approach approved. GraphQL read-only Q3, write operations Q4.
Target: Phased Q3/Q4